Project Name

Forge

Team with Contact information

William Barr - (208) 871-2501 - bar22087@byui.edu - wpcbarr20@gmail.com

Stakeholders with Contact information

TBD

Project Purpose

There is a barrier of intimidation and self-consciousness that keeps people from starting a fitness journey. Many times I have heard from peers that they would love to start working out and exercising, but they are scared of looking dumb or that they don’t know what to do. These same people, if they eventually attend a gym consistently, admit that they should’ve never worried in the first place. Almost every person in a gym is more than willing to get to know and help anyone else.

Background/Prior Knowledge

My personal relation to this is fairly extensive. I have been working out consistently for about 3 years now. During that time I have helped a lot of peers through planning and starting workouts so they feel more comfortable doing so themselves.

I have also taken the class on campus ESS 381, Strength Training Theory and Application. The purpose of this class was to teach someone how to be a personal trainer. We learned about basic meal planning and nutrition, how to write a workout program for various populations and many time frames, and how to properly teach someone how to execute certain exercises.

I wouldn’t consider myself to be an expert by any means, but I do believe I have a fairly comprehensive understanding of exercise and training.

As far as I can find this specific type of app has not been created. There are many apps that focus on delivering high quality programming or meal planning tools. This app would not try to enter that market, but merely touch on those. The main focus would be on the social features of the app.

I have been planning this app for about two years now. Many iterations of features and requirements have been thought up, but the goal has always been the same. I have not done much coding on the app as I have been waiting for my Senior Project to do it.

That ESS 381 class I took to help me understand the needs of clients and personal trainers better. I shadowed the trainers at the gym and talked with them about this app and what they would like to see in it as a trainer, this feedback has been worked into the requirements and features I plan to implement.

Description

Provide the details of your project. In particular, make sure to include:

This app will be a place people can go to to plan and schedule workouts with their friends, or new friends they can meet through the community of their gym. In that same community gyms could post updates or news. New attendees would also be able to go and join a gym’s community before even attending the gym, getting to know people and asking questions so they feel more prepared for their first workout.

Here are the current major features I have planned:

- Users can create workouts

- Friends can be added to workouts and scheduled on an in app calendar

- Workouts can be connected to specific gyms

- Users can add other users to their friends list

- Users can join communities hosted by a gym

- Gyms can host a community that will allow them to create and manage different channels for updates and posts.

- Users can interact with and post on certain channels of a gym’s community

I have not seen an app dedicated to this. I have seen solutions like facebook pages/groups for gyms or other social channels created, but nothing made for this from the start.

I hope the real world impact of this app would be more people feeling comfortable starting to exercise consistently and more well connected gym communities. Communities are important for us as humans and I think in a place where people wear headphones the whole time they attend, there can be a bit of separation between everyone.

The intended audience would be adults ranging from 18-late 50s really. The majority of users would probably be younger adults who use other social media. Where the primary goal is to help people feel more comfortable attending a gym, I want the app to be usable by all ages. Almost all users would fall into one of three categories; a new gym attendee looking for help, a consistent attendee looking to connect with other attendees, and a gym that would like to host its own community.

I will know the project is done when the above requirements have been met to the satisfaction of myself and the stakeholders. I think at that point the product would be valid and demo-able to portray the full scope of the app’s goals.

Significance

My project will be significant because of the media aspect of it. It’s not hard to create a workout planning app. The majority of my learning and time will go into learning how to make an app that multiple users can interact through.

I think this would be a very applicable resume project. I will have to have multiple frontend clients as well as some kind of cloud service to allow communication.

New Computer Science Concepts

I will need to learn more about mobile app/web design for the frontend clients. In order to allow users to interact I will also have to learn how to use and integrate a cloud service. User account handling practices will be new to me as well as creating and using large databases that integrate into a frontend client.

Interestingness

I am excited about this because I have had the idea for this app since my mission 3 years ago. I love helping people feel accomplished and energized through achieving fitness goals and I believe this app will do that. I also think that a strong sense of community will always benefit someone and with gym attendance becoming more and more popular there is an even bigger opportunity for building that sense of community.

Milestones, Tasks and Schedule

Course Expectation is that this is full semester effort of 126 hours/person. That is 9 hours per week.

Divide your project into tasks. Try to make these as meaningful as possible and more detailed than "development." For example, for an OCR project, you might have separate tasks for loading an image into the system, identifying the text region, segmenting into characters, etc.

For each task, list the deadline and estimated number of hours for the task. Your schedule should include submitting the requirements specification as a milestone. Be sure to consider holidays and other events that may impact your schedule. Be realistic!

Provide the total estimated number of hours to completion.

Is your schedule too aggressive? Does your project require more hours than you have time/resources? Will you spend more time on this project than is needed? If you are planning on working more than 20 hours a week per person on this class, you might have to reduce the scope. Also, anything over 200 hours/person also might need to be reviewed.

Identify critical milestones for your project.

Please note that this schedule is for your benefit and not something you will be held to for a grade, but rather something that can be referred to in order to see if you are on schedule or not.

Remember that your schedule and plan is likely to change as you learn more.  Creating this initial schedule will help you identify the scope of your project and help keep yourself accountable.

Phase 1 Planning/Design:

Week 4: create full draft of page UIs and a full style guide - 8 hrs

Meet with stakeholders to finalize requirements and receive feedback on drafts - 1 hr

Week 5: design classes and relations as well as other diagrams to plan the function of the app and its pages (DFD and flowcharts mainly) - 9 hrs

Phase 2 Research:

Week 6: Research cloud service solutions and how to integrate them - 2 hr

Research data storage and handling techniques - 2 hrs

Research UI best practices and update drafts as needed (I have this after as I think that I will get too caught up in perfection if I learn about UI and UX then go to make the drafts from scratch. For the drafts I want to focus on just getting the necessary functionality of a page planned) - 3 hrs

Present UI final drafts to stakeholders - 1 hr

Week 7: Use this week to catch up on anything not fully understood and start practicing with flutter/dart. Start on coding early if I feel prepped fully - 5 hrs

If lots of extra time, will research creating test suites to use for coding - 5 hrs

Phase 3 Coding:

Week 8: Create classes - 10 hrs

Week 9: Create pages and integrate with classes - 10 hrs

Week 10: Integrate cloud services - 10 hrs

Week 11: If basics are demo-able, rollout to beta testers and collect feedback - 12 hrs

Week 12: Collect and act on feedback from beta testers still - 9 hrs

Week 13: finalize prototype from beta tester feedback - 12 hrs

Week 14: Prepare and deliver final presentation - 9 hrs

499B

Phase 4 Writing Tests:

Week 1: Create user acceptance testing for final product - 9 hrs

Week 2: determine discrepancies between end goal and current product - 4 hrs

Week 3: write Unit Tests for new additions to be added - 9 hrs

Phase 5 Final Coding:

Weeks 4 - 12: 2 weeks of coding (9 hrs each)

1 week of allowing testers to use and review current iteration, adjust tests as feedback comes in and meet with users to discuss (9 hrs)

Repeat that 3 times till week 12 is over

Week 13: final implementation based on all feedback (12 hrs)

Week 14: prepare for and deliver final presentation (12 hrs)

Resources

List resources needed to complete your project. This may include hardware, software licenses, reference material, etc. Specify the estimated cost for each resource.  Include hardware, software, compliers, books, websites, mentors, events, and videos associated with languages, tools, and software you need for the project.

Google Firebase services (unless research points to better options) - free up to a certain amount of data transfer per day

Exercise database - free, I will create this or find a free API

User authentication and privacy services - free with google firebase

Apple Developer Account - $100/year to publish apps to app store

Dependencies

What are your dependencies for the success of your project? What are the languages you need to install? What IDE will you use? What platform (Windows, Mac, Web, Servers) are you going to use? Where are you going to develop and test the solution? How are you going to install & deploy the solution? Are you dependent on other people providing anything for you to complete your project? Are there any permissions you need to obtain?

This is to help you recognize if there are things you'll need to buy, and if so, if that is feasible for you. In some cases, the department may have limited funds to purchase equipment that can be reused for future projects. But recognize that if the department purchases equipment it will stay with the department.

I will be using the dart language with the Flutter framework from google. This will allow me to easily deploy to mobile, desktop, and web clients without having to create extra code. I will use Visual Studio code for my IDE and develop on my Apple M1 Macbook Air. I will use Google Firebase products so I don’t have to use a physical server. I need to do research into testing suites and how to execute them. I do not need to obtain any permissions to develop the app. I am somewhat reliant on feedback from stakeholders for improvement, but still this app can technically be developed in a vacuum.

Risks

Identify the risks of completing the project. This should include a list of things you don’t know how to do and will need to learn.

I don’t understand cloud services very well or testing of mobile apps. Another big risk is not being able to come to a conclusion with my stakeholders about which services are going to be the most important, or how it would look style wise. A personal risk I could see for myself is not sticking to my plan and designs and thus increasing dev time.

Proofread your proposal. Please make sure that you are not violating copyright, IP, or patent laws.

When complete, submit your proposal to I-Learn for instructor feedback and approval. Then, you will continue in your research, prototyping and development work to submit your requirements specification.

While you are waiting for feedback on your proposal, please continue forward with your project. When changes need to be made, they are almost always clarifications, minor adjustments, or changes to scope, rather than a change to a completely different project.